TOWN COUNCIL MEETING

Work Session

# February 1, 2006

A work session of the Jamestown Town Council to discuss the Remedial Action Work Plan and 50% Design Documents for the former Jamestown landfill was called to order at the Jamestown Philomenian Library, 26 North Road at 7:02 PM by Council President David J. Long.   The following members were present:

Julio J. DiGiando, Vice President

Barbara A. Szepatowski

absent:	  William A. Kelly

Michael Schnack

also present:

Bruce R. Keiser Town Administrator

Arlene D. Petit, Town Clerk

Steven P. Goslee, Director of Public Works

Michael Gray, Town Engineer

Lisa Bryer, Town Planner

Thomas P. Tighe, Police Chief

Representing the Jamestown Planning Commission:

Victor Calabretta

Betty Hubbard

Richard Ventrone

Barry Holland

Representing GZA GeoEnvironmental:

Michael A. Powers, P. E., Sr. Principal

Edward A. Summerly, P. G., Asst. Principal

Todd R. Greene, E.I.T., Project Manager

Anthony Gomez, Asst. Project Manager

Representing RIDEM:

Laurie Grandchamp, Assoc. Super. Engineer

Mark Dennen, Principal Env. Scientist

Christopher Walusiak, Sanitary Engineer

Council President David Long set the guidelines for the presentations, which would be followed by a questions and answer period.

Laurie Grandchamp passed out an informational sheet pointing out the process of the landfill investigation/remediation.   The landfill investigation/remediation process was presented as follows:

- Municipality volunteers to join the Landfill Closure Program

- Municipality/consultant submit Site Investigation Work Plan to RIDEM (dated 2/21/2000)

- Public Notice

- Investigation Commences

- Site Investigation Report with remedial/closure alternatives (dated 5/12/2002)

- Program letter (dated 5/30/2003)

- Public Notice

- Remedial decision letter (dated 4/22/2004)

- Remedial design

- Remedial Action/Remedial Action report

- Interim compliance letter/post-closure monitoring

- Letter of compliance

Ms. Grandchamp noted that RIDEM would not have concurred with the remedy outlined in the amended Site Investigation Report with remedial/closure alternatives if there was any doubt that the investigation had not been done correctly, was incomplete, or that the remedy was not protective of human health or the environment.

Ms. Grandchamp stated that due to the public interest in the landfill closure, Jamestown Officials and the RIDEM agreed to present the design into stages of thirty percent (30%), fifty percent (50%) and ninety percent (90%) to give the public the opportunity to make comments at the fifty percent (50%) stage.  Presently RIDEM is in the process of reviewing the 50% Design and the Remedial Action Work Plan.

Ms. Grandchamp encouraged anyone with a concern or comment regarding the proposed 50% design to submit written comments to the RIDEM by 4:00 p.m. on Friday, February 10, 2006.  Comments should be sent to the attention of:

Mr. Chris Walusiak

Rhode Island Department of Environmental Management

Office of Waste Management

235 Promenade Street

Providence, RI 02908

Fax:  (401) 222-3812

Once comments are taken and considered and the review is completed and approved, the Town would begin the remedial action, followed by a remedial action report to RIDEM.   Upon acceptance of the report by RIDEM an interim compliance letter would be issued and the post-closure monitoring would begin, upon completion and acceptance, the Town would be issued a letter of compliance.

Edward A. Summerly and Todd Greene presented a slide presentation regarding the Jamestown Landfill Closure Remedial Action Work Plan and 50% Design.  The presentation covered the following:

- History of site investigation

- Summary of site studies for the Site Investigation Report

- Summary of Site Investigation Report findings

- Site Investigation Report recommendations for site closure

- Quarterly environmental monitoring program

- Environmental monitoring program findings

- Proposed water supply well evaluation

- Remedial design process

- Landfill closure design components

- Additional site improvements

Additionally, Mr. Summerly and Mr. Greene presented information on the proposed Department of Public Works facility as follows:

- Proposed Department of Public Works facility

- Facility sub-grade preparation

- Waste management options

- Site design and utilities

- Stormwater management

- Potable water supply to the facility

- Facility sub-slab ventilation system

- Electrical service

Mr. Summerly’s presentation was followed by a question and answer period.

The following individual submitted questions:

Susan Little, North Main Road

Norma Willis, North Main Road

Phillip Willis, North Main Road

Raymond Iannetta, North Main Road

Rosemary Woodside, Skysail Court

Dennis Webster, Mount Hope Avenue

Ellen Winsor, East Shore Road

Patrick Bolger, Fore Royal Court

Sav Rebecchi, Sail Street

Mary Webster, Mount Hope Avenue

Jim (no last name), Columbia Avenue

David King, North Main Road

Patricia Munafo, North Main Road

Braden (Sandy) Kane, North Main Road

Hal Krider, Skysail Court

Kathy Cammans, North Main Road

William Munger, Cole Street

James Cardi, North Main Road

Daniel O’Neill, Summit Avenue

Kurt Musselman, Felluca Avenue

Richard Eannarino, East Shore Road

William Johnstone, Summit Avenue

The questions were answered by GZA GeoEnvironmental staff and the representatives of RIDEM.

There being no further comment, the work session was adjourned at 10:35 PM.

Attest:

Arlene D. Petit

Town Clerk

c:	Town Council Members (5)

Town Administrator

Town Solicitor

Administrative Circulation